## Slide 1: SD5953 Successful Project Management SCRUM
School of Design
The Polytechnic University of Hong Kong

## Slide 2
IMPORTANT
Please sit with the members
of your final group project

## Slide 3
polyusd5953@gmail.com
Graham Leach, Instructor
www.graham-leach.com

## Slide 4: SCRUM
An AGILE
Project Management
Methodology

## Slide 5: The Basics of Scrum
While there are several candidates we could examine within the Agile Methodology family, Scrum is one of the most used popular and well-developed approaches available when it comes to managing projects in an Agile way.
Scrum divides the responsibilities within a project between:
            The Product Owner
            The Scrum Master
            The Team
http://www.mountaingoatsoftware.com/topics/agile-project-management

## Slide 6: AGILE PM – The Product Owner
The Product Owner:
  Is responsible for the business aspects of the project, including making sure that the right product continues to be built – and that its priorities are in the right order.
  A good product owner:
    Can balance competing priorities
    Is available to the team throughout the process
    Is empowered to make decisions about the product
http://www.mountaingoatsoftware.com/topics/agile-project-management

## Slide 7: AGILE PM – The Scrum Master
The ScrumMaster:
  Acts as the team's coach, helping team members work together in the most effective manner possible.
  Serves the team by removing impediments, facilitating meetings and encouraging discussion.
  Performs some of the “classic” project management duties, such as tracking progress and issues.
http://www.mountaingoatsoftware.com/topics/agile-project-management

## Slide 8: AGILE PM – The Team
The Team:
  Assumes responsibility for creating the product as defined by the product owner.
  Collectively decides as to who works on what as well as the technical approach required to achieve target quality goal
  Performs the necessary work to achieve the product

## Slide 9: Scrum Sprint Planning
http://www.targetprocess.com/userguides/guides/user-guide/scrum.gif

## Slide 10: Scrum Ceremonies
In the most general sense, when agile practitioners talk about a project ceremony, they are talking about the formal activities that the project membership observes on a regular basis to forge and support forward progress.
Scrum uses the following ceremonies to move projects along:
            Sprint Planning
            Daily Meeting
            Sprint Review

## Slide 11: Sprint Planning
Sprint Planning is an integral component of the AGILE process.
Sprint Planning is usually time-boxed to a maximum of 8 hours to plan an entire month of work, but can be even shorter if the Sprint Increment is less than a month (normal duration).
Sprint Planning process answers the following questions:
  What work is to be delivered in the next Sprint?
  What inputs are needed to enable the next Sprint?

## Slide 12: Daily Meeting
The Daily Meeting is an integral part of the agile approach.
They usually have a strict 15 minute time limit, and they are for issuing status updates, not problem-solving or planning.
Each team member simply explains to the rest of the team:
  What they accomplished since the last meeting.
  What they intend to accomplish for the next meeting.
  What impediments they’ve found or expect to encounter.
http://www.techrepublic.com/blog/tech-manager/three-ceremonies-to-conduct-in-scrum-projects/3187

## Slide 13: Sprint Review - A
A guiding principle of agile methods is the feedback loop.
Agile practitioners stress the importance of continuously improving the content and the process that delivers it.
Sprint Reviews are where the course of the project gets corrected as to ensure that it will deliver relevant business benefits.
http://www.techrepublic.com/blog/tech-manager/three-ceremonies-to-conduct-in-scrum-projects/3187

## Slide 14: Sprint Review - B
Sprint Reviews are usually time-boxed to a 4 hour maximum.
Everyone attends these meetings – external and internal representatives alike.
Everyone evaluate the progress made, and feedback is given.
Changes that may have an effect on the project (market, technology, business value) are discussed and any necessary adjustments are made.
http://www.techrepublic.com/blog/tech-manager/three-ceremonies-to-conduct-in-scrum-projects/3187

## Slide 15: QUESTIONS?

## Slide 16: Scrum Related YouTube Videos
What is Agile Software Development and Scrum?
  http://www.youtube.com/watch?v=Jj83I4_DmoM
Why is Scrum so Hard?
  http://www.youtube.com/watch?v=q3t8twm3aUk
Going Agile with Scrum at Genius.com
  http://www.youtube.com/watch?v=b9U6AtJwtBM

## Slide 17: THANK YOU